|  | Informal document No. 18 (46th GRPE, 19-23 May 2003, agenda item 8.) |
| --- | --- |

| ISO TC 197 WG1 Timetable for the publication of ISO 13985 Liquid hydrogen — Land vehicle fuel tanks |
| --- |
| Steps | Responsibility | Time limits | Target dates without a FDIS circulation | Target dates with a FDIS circulation* |
| Submission of proposed 3rd DIS to ISO Central Secretariat | ISO/TC 197 Secretary |  | August 2003 | August 2003 |
| Circulation of proposed 3rd DIS for ballot | ISO Central Secretariat | 4 weeks max. after receipt of text | September 2003 | September 2003 |
| Ballot on 3rd DIS | Member bodies | 2 months | November 2003 | November 2003 |
| Compilation of comments on 3rd DIS | ISO Central Secretariat | 2 days max. after close of ballot | November 2003 | November 2003 |
| Circulation of result of voting, comments and observations and proposed future action | ISO/TC 197 Secretary | 3 months max. after close of ballot on DIS | January 2004 | January 2004 |
| Preparation of Final Text | ISO/TC 197 Secretary | 4-months max from DIS enquiry closure | March 2004 | March 2004 |
| Period available to comment on proposal for future action on DIS | P-members of TC/SC | 2 months max. after “proposal for future action” circulated, in parallel with the above | March 2004 | March 2004 |
| Submission of proposed FDIS* to ISO Central Secretariat | ISO/TC 197 Secretary | 4 months max. after close of ballot on DIS (if proposal for future action is “Approval”) |  | March 2004 |
| Circulation of FDIS | ISO Central Secretariat | Within 3 months of receipt |  | June 2004 |
| Ballot on FDIS* | Member bodies | 2 months |  | August 2004 |
| Proof-reading of FDIS* | ISO/TC 197 Secretary | 2 months (in parallel with approval ballot) |  | August 2004 |
| Report of voting on FDIS* | ISO Central Secretariat | 2 weeks after close of ballot on FDIS |  | September 2004 |
| Distribution of IS | ISO Central Secretariat | 1 months after close of ballot on FDIS | April 2004 | September 2004 |
| * FDIS circulation will be carried out only if necessary. This stage can be skipped if there are no negative votes at the DIS circulation. |

| ISO TC 197 WG6 Timetable for the publication of ISO 15869 Gaseous hydrogen and hydrogen blends — Land vehicle fuel tanks (5 parts) |
| --- |
| Steps | Responsibility | Time limits | Target dates without a FDIS circulation | Target dates with a FDIS circulation* |
| Submission of proposed first DIS to ISO Central Secretariat | ISO/TC 197 Secretary |  | September 2003 | September 2003 |
| Circulation of proposed first DIS for ballot | ISO Central Secretariat | 4 weeks max. after receipt of text | October 2003 | October 2003 |
| Ballot on first DIS | Member bodies | 5 months | March 2004 | March 2004 |
| Compilation of comments on DIS | ISO Central Secretariat | 2 days max. after close of ballot | March 2004 | March 2004 |
| Circulation of result of voting, comments and observations and proposed future action | ISO/TC 197 Secretary | 3 months max. after close of ballot on DIS | May 2004 | May 2004 |
| Preparation of Final Text | ISO/TC 197 Secretary | 4-months max from DIS enquiry closure | July 2004 | July 2004 |
| Period available to comment on proposal for future action on DIS | P-members of TC/SC | 2 months max. after “proposal for future action” circulated, in parallel with the above | July 2004 | July 2004 |
| Submission of proposed FDIS* to ISO Central Secretariat | ISO/TC 197 Secretary | 4 months max. after close of ballot on DIS (if proposal for future action is “Approval”) |  | July 2004 |
| Circulation of FDIS* | ISO Central Secretariat | Within 3 months of receipt |  | October 2004 |
| Ballot on FDIS* | Member bodies | 2 months |  | December 2004 |
| Proof-reading of FDIS* | ISO/TC 197 Secretary | 2 months (in parallel with approval ballot) |  | December 2004 |
| Report of voting on FDIS* | ISO Central Secretariat | 2 weeks after close of ballot on FDIS |  | January 2005 |
| Distribution of IS | ISO Central Secretariat | 1 months after close of ballot on FDIS | August 2004 | January 2005 |
| * FDIS circulation will be carried out only if necessary. This stage can be skipped if there are no negative votes at the DIS circulation. |