Status of the 1998 Agreement of the global registry and of the compendium of candidates*

Situation on priorities and proposals to develop UN GTRs as of 2nd March 2016

GRRF

| Item | Informal group (Yes–No)/ Chair & Vice-Chair | Tech. sponsor | Formal proposal (ECE/TRANS/WP.29/…) | Proposal for a draft UN GTR (ECE/TRANS/WP.29/..) | State of play/Comments |
| --- | --- | --- | --- | --- | --- |
| [Amendment 3] to UN GTR No. 3 (motorcycle brake systems) | - | - | - | - | GRRF started initial discussions on motorcycle braking (ABS requirements for tricycles, conditions for ABS switch off and ESS). |
| Amendment 1 to UN GTR No. 16 (Tyres) | No | Russian Federation | AC.3/42 | ../GRRF/2016/2 ../GRRF/2016/3 | Amendment to GTR No. 16 for consideration by AC.3 in June 2016 |

GRSP

| Item | Informal group (Yes–No)/ Chair & Vice-Chair | Tech. sponsor | Formal proposal (ECE/TRANS/WP.29/)…/ | Proposal for a draft UN GTR (ECE/TRANS/WP.29/..) | State of play/Comments |
| --- | --- | --- | --- | --- | --- |
| Phase 2 of UN GTR No. 7 (Head Restraints) | Yes/UK | Japan | AC.3/25/ Rev.1 | 2014/86 (fourth progress report) GRSP/2015/34 (Draft UN GTR) | GRSP is expected to consider an informal proposal, addressing all issues, including draft Addendum 1 to the M.R.1 at its May 2016 session. AC.3 agreed to extend the mandate of the IWG until December 2016. |
| Phase 2 of UN GTR No. 9 (Flex-PLI) (Pedestrian Safety) | Yes/ Germany/ Japan | Germany/ Japan | AC.3/24 | GRSP/2014/15 (Draft UN GTR) GRSP/2015/2 GRSP/2014/16 (5th progress report) | GRSP will resume discussion at its May 2016 session on IARVs and on the draft UN GTR, altogether with a proposal addressing bumper test. AC.3 agreed to extend the mandate of the IWG until December 2016. |
| Amendment No. [3] to UN GTR No. 9 |  | Netherlands | AC.3/31 | GRSP/2014/2 GRSP/2014/5 | GRSP will consider a revised proposal concerning points of contact of headform impactors at its May 2016 session addressing the Phase 1 and 2 of the UN GTR. |
| Phase 2 of UN GTR No. 13 (HFCV) |  |  |  |  | No new information was provided at the November 2015 session of AC.3. |
| UN GTR No. 14 (PSI) | Yes/ Australia | Australia | AC.3/28 |  | No new information was provided at the November 2015 session of AC.3. |
| UN GTR on EVS | Yes/USA/ EU/ Japan/ China | EU/ Japan/ USA/ China | AC.3/32 | 2012/121 (ToR) 2012/122 (1st progress report) 2014/87 (2nd progress report) 2015/107 (3rd progress report) 2016/30 (4th progress report) | AC.3 noted that the IWG also agreed the development of a 2-phases approach, - that would allow the UN GTR to be completed in Phase 1 and leave the long-term research items for Phase 2; to complete Phase 1. AC.3 agreed extending the mandate by 1 extra year. |

GRPE

| Item | Informal group (Yes–No)/ Chair & Vice-Chair | Tech. sponsor | Formal proposal (ECE/TRANS/WP.29/…)/ | Proposal for a draft UN GTR (ECE/TRANS/WP.29/..) | State of play/Comments |
| --- | --- | --- | --- | --- | --- |
| New UN GTR on crankcase and evaporative emissions | Yes/EU (EPPR) | EU | AC.3/36 (based on 2013/127) |  | AC.3 noted the progress made by the IWG and expected to consider a proposal for a new UN GTR on crankcase and evaporative emissions in June 2016. |
| Amend. 1 to UN GTR No. 15 (WLTP) | Yes/ Germany (WLTP) | EU/ Japan | 2014/30 AC.3/39 |  | AC.3 noted the progress made by the IWG on the Phase 1b and expected to consider a proposal for Amend. 1 to UN GTR No. 15 in June 2016. |
| Electric vehicles and the environment (EVE) | Yes/USA/ China/ Japan | Canada/ China/EU/ Japan/USA | AC.3/32 WP.29-163-13 |  | AC.3 noted the progress made on part A of the mandate. |

GRB

| Item | Informal group (Yes–No)/ Chair & Vice-Chair | Tech. sponsor | Formal proposal (ECE/TRANS/WP.29/…)/ | Proposal for a draft UN GTR (ECE/TRANS/WP.29/...) | State of play/Comments |
| --- | --- | --- | --- | --- | --- |
| Quiet Road Transport Vehicle | Yes/USA/ Japan | EU/Japan/ USA | AC.3/33 (Including ToR) |  | AC.3 agreed to extend the mandate of the ITWG on QRTV until December 2016. |

GRSG

| Item | Informal group (Yes–No)/ Chair & Vice-Chair | Tech. sponsor | Formal proposal (ECE/TRANS/WP.29/…)/ | Proposal for a draft UN GTR (ECE/TRANS/WP.29/...) | State of play/Comments |
| --- | --- | --- | --- | --- | --- |
| Panoramic Sunroof Glazing (PSG) | Yes/Korea/ Germany | Korea | AC.3/41 |  | AC.3 is expected to adopt the extension of the mandate of the ITWG on PSG at its March 2016 session. . |

Situation of subjects for exchange of views

| Working Party | Item | Inf. group (Yes–No)/ Chair & Vice-Chair | Tech. sponsor | Formal proposal ECE/TRANS/WP.29/... | State of play. |
| --- | --- | --- | --- | --- | --- |
| GRSP | Crash compatibility | No | No | --- | No new information was provided. |
| GRSP | Harmonized side impact dummies | Yes | USA | 2010/88 (2nd progress report) | GRSP expects a proposal of addendum to the M.R.1 to incorporate WorldSID 50th percentile dummy, jointly prepared with the IWG on pole side impact. |
| GRRF | Vehicle Platooning and further automations | No | No | --- | GRRF experts were raising awareness about innovations concerning driving automations. |
| WP.29 | ITS | No | --- | --- | No new information was provided to AC.3. |
| WP.29 | Electric Vehicles and Environment | Yes | USA, Canada, China, EU | --- | AC.3 received a status report from the IWG on EVE. |
| WP.29 | New technology not yet regulated | No | No | --- | Discussion should be continued at the November 2015 session of AC.3. |

# Footnotes

*	Information on the Contracting Parties (36), the Global Registry and the Compendium of Candidates are in document ECE/TRANS/WP.29/1073/Rev.15.