## Slide 1: Tyre GTR # 16 Progress report
Informal document GRRF-82-25
82nd GRRF, 20-23 September 2016,
Agenda item 7(a)
Submitted by ETRTO

## Slide 2
AGENDA
Status
Activities performed by the Tyre Industry
Questions for GRRF guidance
Estimated Timeline

## Slide 3
GTR # 16 (aka tyre GTR) established in the Global Registry November 2014. LT/C not harmonized.
GTR #16 draft amendment # 1 (“phase 1B”) reflecting approved changes in regulations in the compendium adopted at 81st session of GRRF, submitted for consideration and vote to WP.29/AC.3 (ECE/TRANS/WP.29/2016/70).
GTR # 16 sponsor and ETRTO requested to complete harmonization for LT/C (“Phase 2”)
Status

## Slide 4
    Activities performed by the Tyre Industry
    Participation : JATMA, TC19, ITTAC, RMA, ETRTO
    Updates of the GTR following amendments of regulations in the compendium (GRRF 83th session)
    Working on proposal for Harmonization of: Physical dimensions of LT/C tyres
    (GRRF 83th session)
    Working on proposal for Load range assignment based on inflation pressure corresponding to maximum load rating, required to define test conditions for bead unseating, plunger (GRRF 83th session)
    Ongoing development of an harmonized LT/C high speed test

## Slide 5
    Questions for GRRF guidance
  For organizational reasons Phase 2 is proposed to be split in 2A (Proposed amendments from UN Regulations # 30, 54, 117-02 amendments + Proposed amendments from harmonization activities/editorial) and 2B (Harmonization of the HS test method)
    Whether to introduce for adoption by GRRF only “phase 2A” amendments or together with “phase 2B” amendments?
    Whether to leave the LT/C provisions non harmonized for tyres <Q (local tyres) or to take remove these tyres from the GTR # 16 scope?
    Whether to leave the Endurance test non harmonized or alternatively to address it in a future amendment of the GTR # 16?
    Whether to establish an informal working group (reset IWG Tyre GTR) to work on Phase 2?

## Slide 6
Estimated Timeline
GRRF 82nd session: Progress report
AC.3 48th session (Nov. 2016): Informal document – request by the technical sponsor for authorization to develop Amendment # 2 to GTR # 16
GRRF 83th session: Informal document phase 2A
GRRF 84th session: Informal document phase 2B