## Slide 1: Electric Vehicles and the Environment (EVE IWG)
Report to GRPE 79th Session
Informal document GRPE-79-28-Rev.1
79th GRPE, 21-24 May 2019
Agenda item 9
Submitted by the EVE informal working group

## Slide 2: Original Mandate (Part B of 2nd Mandate)
Hybrid power determination
  Targeted establishment of a power determination GTR by AC.3 in the Global Registry in November 2019 with flexibility to extend by up to 1 year based on results of validation testing
In-vehicle battery durability
  Continuing research on EV battery performance and durability
  Return to AC.3 with recommendation for next steps (such as GTR development) or conclusion of topic
Method of stating energy consumption
  Find another group within UNECE framework to assume leadership of the topic, with support of EVE IWG, with the Group of Experts on Energy Efficiency (GEEE) was identified as an initially promising option

## Slide 3: Updates to Mandate and Current Status
Hybrid power determination
  Initial mandate envisioned GTR as an Annex to GTR No. 15, but in March 2019 AC.3 approved decision to instead develop as a standalone GTR
  Initial validation testing complete, with some open issues requiring further validation testing, draft GTR under development and revision
In-vehicle battery durability
  Continuing research on EV battery performance and durability, including testing and modeling
  Plan to return to AC.3 with recommendation for next steps, or conclusion of topic
Method of stating energy consumption
  The Group of Experts on Energy Efficiency (GEEE) and the Group of Experts on Cleaner Electricity Production (CEP) have been contacted to request that they assume leadership of the work with the support of the EVE IWG as needed
  Both groups have shown some interest, but neither have committed to leading the topic
    Interaction with these groups is led by the Secretary of GRPE

## Slide 4: Update on Status Reports
A draft status report on in-vehicle battery durability and method of stating energy consumption is available at EVE-31-03e
List of vehicle architectures tested during validation testing program available as EVE-31-04e
https://wiki.unece.org/display/trans/EVE+31st+Session

## Slide 5: Status of In-Vehicle Battery Durability
EVE has completed its work under Part B of the current mandate
Durability Status Report has been drafted and submitted for review
  The report summarizes the work and the conclusions from Part B of the EVE mandate
EVE was working under the premise that a future durability GTR would be discussed during this GRPE
  However, this week it was made clear that provision for in-vehicle battery durability is expected

## Slide 6: Status of In-Vehicle Battery Durability
European Commission expressed concern that a durability procedure would not be available for this fall
Japan stated that while they support the development of durability requirements they would like to better understand the goals and work, before agreeing to an appropriate timeline
EVE IWG proposed a near-term durability solution
  Adopt predetermined deterioration factors
  Confirm during in-use conformity tests

## Slide 7: Next Steps For Electrified Vehicle Durability
Request permission from GRPE for the EVE to continue to work on the durability topic
Include the development of a durability process in the agenda for EVE32, scheduled for this fall
  Begin development of a durability provision informally
Japan to provide recommendation for overall timing to be presented to GRPE in January 2020
Potentially request new mandate to develop an in-vehicle battery durability GTR in January 2020
  Final timing to be determined and will be discussed and hopefully resolved at EVE32 in October 2019

## Slide 8: Status of System Power Determination
The drafting group has developed a working draft of a standalone GTR closely based on ISO 20762
The first phase of a validation testing program has been completed by JRC, USA and Canada
  To assess the practicability and results of the draft procedure
  To generate information to assist its further development
Results:
  Ambiguities in the procedure were identified and the drafting group has implemented clarifications
  A number of new technical concerns have also been identified

## Slide 9: Status of System Power Determination
New technical concerns:
  Results of TP1 and TP2 were observed to differ significantly
  Potential sources of the difference have been identified but need further technical evaluation
  How to verify key manufacturer inputs to TP1 and TP2
  Variation in hybrid architectures pose technical concerns for TP1 and TP2 as currently defined
It is likely that resolving these concerns will require the discussion and drafting of significant new technical and guidance content that is not present in ISO 20762
A second phase of validation testing will also be needed to help develop and validate these changes

## Slide 10: Next Steps for System Power Determination
Newly identified open issues to be resolved
  Difference between result of TP1 and TP2 to be addressed
    Sources of difference to be identified and corrected
    Draft procedure to be modified to reduce, or eliminate, the difference
  Applicability of TP1 and TP2 to a variety hybrid configurations to be examined, and guidance provided in the GTR
Validation Phase 2
  Matrix of hybrid configurations has been developed to guide the study design
  New technical guidance to laboratories for Phase 2 testing is being developed
  JRC, US and Canada plan to conduct testing in Summer 2019

## Slide 11: Proposed New Mandate (Not Finalized)
Initial draft proposal for new mandate presented at EVE-31 on 21-May-2019
Proposed new timeline for power determination GTR, included in draft working document being shown today
  June – October 2019: complete additional validation testing
  January 2020: Preliminary draft GTR available for GRPE
  June 2020: Final working document for GRPE
  November 2020: Approval by AC.3
Proposed path forward for method of stating energy consumption
  EVE remain available as experts on EV performance to support this work under leadership of another group such as GEEE or CEP

## Slide 12: Proposed New Mandate (Not Finalized)
Preliminary timeline under discussion for in-vehicle battery durability (not all contracting parties in agreement on timelines)
  November 2019 – March 2020: Develop preliminary procedure, based on deterioration factor (DF) concept and validated by in-service conformity
  March 2020 – January 2021: Validation testing of draft procedure and refine procedure as needed
  January 2021: Preliminary GTR available for GRPE
  June 2021: Final working document for GRPE
  November 2021: Approval by AC.3
Japan has proposed to initially discuss and agree on the purpose of GTR in more detail before deciding on the timeline by January 2020

## Slide 13: EVE Meetings
Regular meetings concurrent with GRPE each January and June
10-11 April 2017 – Ann Arbor, USA
24-25 October 2017 – Vienna, Austria
27-28 March 2018 – Tokyo, Japan
16-18 October 2018 – Ottawa, Canada
8-10 April 2019 – Stockholm, Sweden
Fall 2019 (Tentative) – Ispra, Italy
Spring 2020 (Tentative) – North America