## Slide 1: Electric Vehicles and the Environment (EVE IWG)
Report to GRPE 80th Session
Informal document GRPE-80-36
80th GRPE, 15-17 January 2019
Agenda item 9.(b)
Submitted by the EVE informal working group

## Slide 2: Original Mandate (Part B of 2nd Mandate)
Hybrid power determination
  Targeted establishment of a power determination GTR by AC.3 in the Global Registry in November 2019 with flexibility to extend by up to 1 year based on results of validation testing
In-vehicle battery durability
  Continuing research on EV battery performance and durability
  Return to AC.3 with recommendation for next steps (such as GTR development) or conclusion of topic
Method of stating energy consumption
  Find another group within UNECE framework to assume leadership of the topic, with support of EVE IWG, with the Group of Experts on Energy Efficiency (GEEE) was identified as an initially promising option

## Slide 3: Updates to Mandate and Current Status
Hybrid power determination
  The initial mandate envisioned the GTR as an Annex to GTR No. 15, but in March 2019 AC.3 approved the decision to instead develop it as a standalone GTR
  In November 2019, the mandate for the GTR was extended by one year to complete additional testing to address validation concerns with the first phase test results
  The second phase of validation testing is completed. The EVE IWG is finalizing remaining open issues in the draft and waiting for a few analyzed results.
In-vehicle battery durability
  EVE IWG has completed the research phase of mandate and recommended to GRPE in May 2019 that sufficient information is available to begin a limited scope GTR with plans to improve the GTR in later phases
  The EVE IWG is presenting a timeline proposal at this meeting with recommendations to approve the new mandate at AC.3 in March
Method of stating energy consumption
  The Group of Experts on Energy Efficiency (GEEE) and the Group of Experts on Cleaner Electricity Production (CEP) were contacted to request that they assume leadership of the work with the support of the EVE IWG as needed
  The GEEE has committed in their most recent mandate to assume leadership of the work with a one year timeline.
    Interaction with these groups is led by the Secretary of GRPE

## Slide 4: Status of Power Determination GTR
Results of phase two of the validation testing was completed by Canada and JRC, with some results available
The current GTR work and further testing has
  Shown that the method for operating the vehicle at its maximum power in a lab setting is reliable
  That the differences in TP1 and TP2 can mainly be attributed to the need to account for differences in powertrain architectures and accuracy of measurements
  TP1 and TP2 results should be similar if measurements are accurate and architecture is accounted for

## Slide 5: Status of Power Determination GTR
  Next power determination steps
  Receive pending test analyses which will provide additional comparison of the two test procedures (TP1 and TP2)
  Summarize a case for validity of the procedure based on totality of experiences with the first and second phase of validation and good engineering judgement
  Finalize remaining open draft issues with IWG
  Final changes to the GTR can be expected to be ready for formal submission by March 17, 2019
  Detailed examination and comments from stakeholders and contracting parties is strongly encouraged before this time
  (Document EVE-33-05e) available here: https://wiki.unece.org/display/trans/EVE+33rd+Session

## Slide 6: Current power determination GTR timeline
Timeline approved in November 2019 for power determination GTR
  June – October 2019: complete additional validation testing
  January 2020: Preliminary draft GTR available for GRPE
  June 2020: Final working document for GRPE
  November 2020: Approval by AC.3

## Slide 7: Status of In-Vehicle Battery Durability
The EVE IWG has identified a potential solution for a durability GTR and has a proposal and timeline available as document (EVE-33-03-Rev#)
Building on a proposal from Japan to adopt a battery State of Health monitor and by EU to add in service conformity checks, the future durability GTR may include:
Adoption of State of Health monitor (SOH)
Minimum performance requirement (PR)
In service conformity checks (ISC)
Adoption of vehicle normal usage indices (NUI)

## Slide 8: Status of In-Vehicle Battery Durability
The proposal includes a multi-phase approach where:
Phase 1 (By November 2021)
  Introduce a first version of a GTR with:
    Minimum performance requirements established through consensus with vehicle manufacturers and all stakeholders
    Adopt requirement for battery state of health (SOH) and normal usage indices (NUI) to be recorded by vehicle (e.g. on OBD)
    Provisional in-service conformity (ISC) test which will include a way to consider usage of vehicle and a statistical method
    SOH and NUI to be readable for ISC, and provides source of data for improving GTR in the future

## Slide 9: Status of In-Vehicle Battery Durability
Phase 2 (tightens PR and considers usage at ISC)
  The performance requirement (PR) would be refined through modeling
  The in-service conformity test would be refined by improving the statistical method and using NUI from vehicle to determine which vehicles are eligible to be in the sample
  i.e. Vehicles with NUI that indicate non-“normal” usage are eliminated from ISC

## Slide 10: Status of In-Vehicle Battery Durability
Phase 3 (allows incoming SOH and NUI data to further improve PR)
  Data-based Performance Requirements, derived from SOH and usage indices data from Phases 1 and 2
  Vehicles with non-“normal” UI values either eliminated, or possibly adjusted to account for difference in usage

## Slide 11: Battery Durability Proposed mandate timeline
(i) March 2020: Approval of mandate from AC.3
(ii) January 2020 – June 2020: EVE IWG formulates new drafting group, and begins drafting GTR with elements agreed upon by EVE IWG
(iii) June 2020: EVE IWG provides update to GRPE outlining details of draft outline of GTR
(iv) June 2020 – December 2020: EVE begins validation testing of relevant aspects of the proposed procedure, assesses results and makes changes to GTR
(v) January 2021: EVE IWG submits first draft proposal for the GTR as an informal document to January 2021 session of GRPE for further discussion and recommendation.
(vi) January 2021- March 2021
    a. EVE revises draft proposal based on recommendations from GRPE
    b. Transmission of the draft GTR as an informal document twelve weeks before the June 2021 session of GRPE;
    c. Endorsement of the draft GTR based on an informal document by GRPE.
(vii) June 2021: EVE presents the final GTR to GRPE
(viii) November 2021: establishment of the GTR by AC.3 in the Global Registry.
(ix) January 2021-January 2024: EVE IWG continues information gathering on possible modifications to the GTR and develops amendments to the GTR for consideration by WP.29 and AC.3, as deemed appropriate.

## Slide 12: Next Steps For Electrified Vehicle Durability
Form a new drafting group and begin drafting a new GTR with elements agreed upon in the EVE’s new mandate
Start new validation testing during the summer of 2020 to facilitate the timeline of the new GTR

## Slide 13: Method of Stating Energy Consumption
Proposed path forward for method of stating energy consumption
  EVE remain available as experts on EV performance to support this work under leadership of GEEE
The EVE IWG and GEEE met this week to discuss the roles of both groups and the areas of focus each group
EVE IWG and the GEEE proposed to have a joint workshop depending on funding resources for further planning

## Slide 14: EVE Meetings
Regular meetings concurrent with GRPE each January and June
10-11 April 2017 – Ann Arbor, USA
24-25 October 2017 – Vienna, Austria
27-28 March 2018 – Tokyo, Japan
16-18 October 2018 – Ottawa, Canada
8-10 April 2019 – Stockholm, Sweden
8-9 October 2019 – Brussels, Belgium
23-24 March 2020– Ann Arbor, USA
Fall 2020 (Tentative) – Asia TBD
Spring 2021 (Tentative) – Europe TBD