## Slide 1: Status Report of the Informal Working Group on Safer Transport of Children in Buses and Coaches (IWG-STCBC)
Chair: Marta Anglès , SPAIN
Secretary: FARID BENDJELLAL, CLEPA
69th GRSP Session
17 – 21 May 2021
Informal document GRSP-69-05
69th GRSP, 17-21 May 2021
agenda item 19
Submitted by Spain

## Slide 2
Informal Working Group
      1st IWG-STCBC meeting
      Date: 9th July 2019 Location: Ministerio de Industria, Comercio y Turismo , Madrid, Spain
      2nd IWG-STCBC meeting
      Date: 30th October 2019 Location: Applus IDIADA, Tarragona, Spain
      3rd IWG-STCBC meeting
      Date: 16th-17th January 2020 Location: Clepa Offices, Brussels
      4th IWG-STCBC meeting
      Date: 29th Octubre 2020 Location: Online meeting
      5th IWG-STCBC meeting
      Date: 28th January 2021 Location: Online meeting
      6th IWG-STCBC meeting
      Date: 22nd April 2021 Location: Online meeting

## Slide 3: Timeline
11 12
181
182
68
70
67
69
66
3
WP.29
GRSP
IWG
184
183
IWG creation approved
IWG submission of new regulation
Formal Doc.
4
Plan and Schedule
5
180
1 2 3 4 5 6 7 8 9 10 11 12
2019
2020
2021
2022
1 2 3 4 5 6 7 8 9 10 11 12
185
186
187
71
Informal Doc.
1 2 3 4 5 6 7 8 9 10 11 12
188
1 2 3 4 5 6
72
189
2023
6
7
8
9
10
11
190

## Slide 4: Key elements
      Test configurations: Frontal impact and rollover
      Retention system: 2-point belt and 3-point belts
      Consideration of the CRS (if needed): R-129 approved CRS
      Test method
      Compatibility of R-16 fixtures

## Slide 5: On going tasks
      Market overview of seat belt installation
      Market overview on children using Bus/Coach
      Possibility to install CRS in the Bus/Coach
      Analysis of the test pulse to be used for frontal impact
      Testing phase

## Slide 6: ISO Envelopes compatibility
      CAD study was performed by OICA using the UN R-16 envelopes
        The study showed some incompatibilities which mean loosing 1 seat row when 1 seat row is dedicated to install CRS.
      Physical installation of different size of CRS to be
      performed in a Bus/Coach to verify the
      compatibility/incompatibility

## Slide 7: Test pulse
      Technical study to review the appropriateness of crash pulses used in current EU legislation
      The group will review the test pulse proposed according to the European Commission study.

## Slide 8: Tests and tests results
Dummy |  | 2 pts & CRS | 2 pts
Q1,5 | Infant carrier 129 belted | X | X
Q3 | Toddler R44 | X | X
Q6 | Booster cushion R44 | X | X
Q10 | Booster cushion R44 | X | X
      CRSs: Infant carrier, toddler, booster cushion
      Dummies: Q1.5, Q3, Q6 and Q10
      Test configuration:
        2pts vs. 2pts + CRS,
        2 rows of seats
        Distance between seat R80
      R80 test pulse

## Slide 9: Discussion
Large dummy rotation which may lead to a risk of ejection
Bigger children
Q6 - Q10
Contact with front seat
Smaller children
Q1.5 – Q3
Based on these results the usage of a 2-point belt only restraint does not provide an adequate protection
booster with 2-point belt leading to severe head contact

## Slide 10: Next IWG Meeting
      7th IWG-STCBC meeting
      Date: 7th September 2021 Location: Online

## Slide 11: Next Steps
      ISO envelope compatibility
      Physical installation of CRS in Bus/Coach environment
      Analysis of the test pulse for frontal impact
      Tests using 3-point belts seats

## Slide 12: Thank you for your attention!