**Work by GRs – Priorities**

|  |
| --- |
| **GRVA** |
| **Priority** | **Title**  | **Tasks / Deliverables** | **References** | **Allocations / IWGs** | **Timeline** | **Initiator** | **Comments** |
| Priority | Functional Requirements for Automated Vehicles | Draft initial WP.29 guidelines for ADS safety requirements based on “current activities” including the requirements on motorway use case.Proposal for WP.29 guidelines on ADS safety requirements | Framework document for automated/autonomous vehiclesECE/TRANS/WP.29/2019/34 as revised | GRVA, IWG on FRAV | WP.29 session in November 2021 (information)March 2022 (endorsement)WP.29 session in March 2022 (information) June 2022 (endorsement) | WP.29 | Ongoing |
| Priority | New Assessment/Test Method | Second iteration of WP29 guidelines for NATM addressing the “outstanding issues” identified by VMAD and the evaluation of NATM for the motorway use-case.WP29 guidelines for NATM including outcome of “outstanding issues” and translation of FRAV requirements | Framework document for automated/autonomous vehiclesECE/TRANS/WP.29/2019/34 as revised | GRVA, IWG on VMAD | WP.29 session in November 2021 (information)March 2022 (endorsement)March 2022 (information)June 2022 (endorsement) | WP.29 | Ongoing |
| Priority | Cyber security and (Over-the-Air) Software updates | Review of draft set of technical requirements for 1998 CPs | Framework document for automated/autonomous vehiclesECE/TRANS/WP.29/2019/34 as revised | GRVA, IWG on Cyber Security and OTA issues | November 2021 | WP.29 | Ongoing |
| Priority | Data Storage System for Automated Driving vehicles (DSSAD) | […] | Framework document for automated/autonomous vehiclesECE/TRANS/WP.29/2019/34 as revised | GRVA, IWG on EDR/DSSAD | November 2022 | WP.29 | Ongoing |
| Priority | Event Data Recorder (EDR) | […] | Framework document for automated/autonomous vehiclesECE/TRANS/WP.29/2019/34 as revised | GRSG in cooperation with GRVA, IWG on EDR/DSSAD | November 2021 | WP.29 | Ongoing |
| Maintenance | ADAS | Amendment to UN Regulation No. 79 or new UN Regulation | ECE/TRANS/WP.29/GRVA/9, Annex IV | GRVA, Task Force on ADAS | November 2021 | Russian Federation and European Commission | Ongoing |
| Maintenance  | ALKS | Amendment to UN Regulation No. 157 | ECE/TRANS/WP.29/1155, para. 33 | GRVA, Special Interest Group on UN Regulation No. 157 | November 2021 | Germany,United Kingdom of Great Britain and Northern Ireland | Ongoing |
| Maintenance | AEBS | Amendment to UN Regulation No. 131  | ECE/TRANS/WP.29/GRVA/9, Annex V | GRVA, IWG on AEBS (Heavy vehicles)  | June 2022 | Germany | Ongoing |
| Maintenance | UN GTRs  | Amendments to UN GTRs  | AC.3 decisions | GRVA | Upon decisions | AC.3 | N/a |
| Maintenance | UN Regulations | Amendments to UN Regulations | Provisions of the 1958 Agreement | GRVA | Permanent | N/a | N/a |