## Slide 1: Status Report of the Informal Working Group on Validation Methods for Automated Driving (VMAD)
United Nations Economic Commission for Europe (UNECE) Working Party on Automated/Autonomous and Connected Vehicles (GRVA)
May 25-28, 2021 WebEx
Informal document GRVA-10-32
10th GRVA, 25-28 May 2021
Provisional agenda item 4(b)
Submitted by the IWG on VMAD

## Slide 2: Purpose
To provide a status update on the work of the Validation Methods for Automated Driving (VMAD) Informal Working Group (IWG). Specifically the following:
  Deliverables
  VMAD IWG and its Subgroups’ working schedule
  Collaboration between FRAV and VMAD
  Upcoming VMAD Sessions

## Slide 3: VMAD Deliverables to the World Forum for Harmonization of Vehicle Regulations (WP.29)
Based on the Framework document, VMAD has the following deliverables to WP.29:
Deliverables | Status
１．Second iteration of WP29 guidelines for NATM addressing the “outstanding issues” identified by VMAD and the evaluation of NATM for the motorway use-case | November 2021 (information) / March 2022 (endorsement)
２．WP29 guidelines for NATM including outcome of “outstanding issues” and translation of FRAV requirements | March 2022 (information)

## Slide 4: VMAD IWG working schedule
  Coordinate on-going activities among VMAD Subgroups taking care to avoid overlaps between Subgroup activities. (continuously)
  Target completion date: September, 2021
  Review proposed amendments to respective chapters of NATM Master Document submitted by Subgroups.
  Hold FRAV/VMAD joint session, if necessary and prepare Chapter 12 “VMAD NATM / FRAV Integration” of NATM MD.
  Propose amendments to NATM MD (second iteration draft) to the 11th GRVA session.
  Target completion date: February, 2022
  Consider any feedbacks from GRVA and finalize proposal for NATM MD Second Iteration.

## Slide 5: SG1 working schedule
  Update functional scenarios (Annex 2 of NATM MD). (continuously)
  Target completion date: September, 2021
  Consider outstanding issues.
  scenario coverage, overfitting, unusual situations, various parameters, country-specific scenarios, path/ fail criteria,
  ODD-based scenarios, etc.
  Propose 1st amendments to Chapter 5 “Scenarios Catalogue” of NATM MD to VMAD IWG.

## Slide 6: SG2 working schedule
Target completion date: June, 2021
Consider definition of a credibility assessment framework for using virtual testing in ADS validation.
Target completion date: September, 2021
Propose 1st amendments to Chapter 6 “Simulation/ Virtual testing” (July – September)

## Slide 7: SG3 working schedule; Audit
Target completion date: September, 2021
Establish documentation necessary to demonstrate safety by the manufacturer.
Establish pass/ fail criteria for audit/ demonstration. Establish conditions for validity/ renewal of assessment/ audit.
Target completion date: January, 2022
Consider safety audit for sub-system/ components of ADS and the responsibility of the different actors within the supply chain.
Consider necessary competences for the auditor.
Consider relevant information open to public.

## Slide 8: SG3 working schedule; In-service monitoring
Target completion date: September, 2021
Identify data elements to be monitored and reported.
Investigate reporting mechanism and reporting criteria as well as data accessibility.
Target completion date: January, 2022
Identify reporting mechanism for new scenarios.
Develop strategy for safety recommendation based on reported accidents/ incidents.

## Slide 9: SG4 working schedule; Track testing
Target completion date: September, 2021
Identify procedures, elements and technical resources/ tools that still need to be developed.
Identify supporting components developed or to be developed by other groups at WP.29.
Outline considerations to be taken into account when outlining/ describing the procedure(s) for track testing.
Target completion date: January, 2022
Outline/ describe the procedure(s) for track testing that could be used to assess an ADS’ safety requirements (or what externally developed resources should be referenced in the NATM).

## Slide 10: SG4 working schedule; Real world testing
Target completion date: September, 2021
Identify procedures, elements and technical resources/ tools that still need to be developed.
Identify supporting components developed or to be developed by other groups at WP.29.
Outline considerations to be taken into account when outlining/ describing the procedure(s) for real world testing.
Target completion date: January, 2022
Outline/ describe the procedure(s) for real world testing that could be used to assess an ADS’ safety requirements (or what externally developed resources should be referenced in the NATM).

## Slide 11: Collaboration between FRAV and VMAD
  Recognizing the synergies between FRAV and VMAD, VMAD provided comments on the 40 FRAV safety topics to get a sense of how each topic may relate to or fall within the work of the respective VMAD Subgroups.
38. The ADS should signal required system maintenance to the user. |  |  | Y | (Y)
39. The ADS should be accessible for the purposes of maintenance and repair to authorized persons. |  |  | Y | 
40. ADS safety should be ensured in the event of discontinued production/support/maintenance. |  |  | Y | 
Note: The working schedule for VMAD to evaluate the impact of the requirements on NATM may be subject to change depending on FRAV working schedule.
FRAV topics | SG1 | SG2 | SG3 | SG4
1. ADS should drive safely. (Ensure safe behavior of the ADS as “the driver”) | Y | Y | Y | Y
2. ADS should interact safely with the user. (Ensure safe use of ADS and safe interactions with the user such as transfers of control, user override, etc.) | Y | Y | Y | Y
3. ADS should manage safety-critical situations. (Differentiate between normal driving and emergency situations to ensure safe responses to the latter) | Y | Y | Y | Y

## Slide 12: Upcoming VMAD Sessions
  VMAD IWG plans to hold three more Sessions in 2021.
    The 19th session on July 12 – 13
    The 20th session on September 14 – 15
    The 21st session on November 9 – 10

## Slide 13: Thank you!