## Slide 1: IWG HD-EDR Timeline
  14.-16. February IWG 19 in Paris
  28. February SG-EDR 34
  22. March TF Data Elements 12
  27.-31. March GRSG 125 – final draft for WP.29-191 (Draft UN Reg.)
  Xx. June/July SG-EDR 37 (before summer break)  Finalization of Scope and Definitions
  18. July Secretary sends official document to UN Secretariat
  06.-08. September IWG in-person, Washington D.C)  Finalization of remaining topics
  Xx. September Buffer meeting  finalization of informal document to GRSG-126
  Xx. April TF-Data Elements 13  Follow-up on TF-Data Elements 12
  18. April SG-EDR 35  Finalization of Chap. 5.3, Data Capture
  Xx. April TF-Data Elements 14  Finalization of list of data elements
  Xx. May TF-Data Elements 15  Discussion on data format
  Xx. May TF-Data Elements 16  Finalization of data format and clear allocation of data elements to triggers
  Xx. June SG-EDR 36  Discussion on List of Definitions
  10.-13. October GRSG-126
   GRSG sends informal document to WP.29-191
  Xx. October EC endorses the mega-decision
  14.-16. November WP.29-191
2023
Q1
Q2
Q3
Q4
Informal document No. GRSG-125-36-Rev.1 (122 GRSG, 27-31 March 2023 Agenda item 10(c)).